BOY SCOUTS OF THE PHILIPPINES

181 Natividad Almeda-Lopez Street, Ermita, 1000 Manila

https://scouts.gov.ph/

WORK BREAKDOWN STRUCTURE

BSP Inventory Management System (IMS)

| No. | Task | Days | Start Date | End Date | In-Charge | Milestone | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Focal Users & Equipment Management | 30 days | 04/03/2026 | 05/15/2026 | Project Team | On going |  |
| 2 | Requirement Gathering | 1 day | 04/06/2026 |  |  |  |  |
| 2.1 | Identify focal users and roles | 1day | 04/28/2026 | 04/28/2026 | Edcel Capuyan |  |  |
| 2.2 | Define workflows for supply requests via RIS |  |  |  |  |  |  |
| 2.3 | Define workflows for equipment issuance, return, and tracking |  |  |  |  |  |  |
| 3 | UI/UX Design |  |  |  | Yen Capranca | Ongoing |  |
| 3.1 | Request portal for offices |  |  |  |  |  |  |
| 3.2 | Request tracking |  |  |  |  |  |  |
| 3.3 | Equipment inventory dashboard |  |  |  |  |  |  |
| 4 | - Backend Development |  |  |  | Edcel Capuyan Yen Capranca |  |  |
| 4.1 | User accounts & role-based access control |  |  |  |  | Refining |  |
| 4.2 | Supply request workflow |  |  |  |  | Ongoing |  |
| 4.3 | Stock management module |  |  |  |  |  |  |
| 4.4 | Equipment management module |  |  |  |  |  |  |
| 4.5 | Notifications for approvals/denials |  |  |  | Edcel Capuyan | Dones |  |
| 5 | Frontend Development |  |  |  | Yen Capranca Edcel Capuyan | Ongoing |  |
| 5.1 | Focal user dashboard |  |  |  |  | Refining |  |
| 5.2 | Request form & history |  |  |  |  |  |  |
| 5.3 | Admin approval screens for requests |  |  |  |  |  |  |
| 5.4 | Equipment inventory screens |  |  |  |  |  |  |
| 6 | Reports & Analytics |  |  |  |  | Ongoing |  |
| 6.1 | Office request history |  |  |  |  |  |  |
| 6.2 | Equipment utilization logs |  |  |  |  |  |  |
| 6.3 | Combined reporting (supplies + equipment) |  |  |  |  |  |  |
| 7 | Inventory of Properties |  |  |  |  |  |  |
| 7.1 | List of Properties |  |  |  |  |  |  |
| 8 | Testing & Deployment |  |  |  |  |  |  |
| 8.1 | Beta testing with focal users |  |  |  |  |  |  |
| 8.2 | UAT with selected offices |  |  |  |  |  |  |
| 8.3 | Full system deployment |  |  |  |  |  |  |
| 8 | Server Hosting Setup |  |  |  |  |  |  |
| 9 | Pilot Testing |  |  |  |  | For scheduling |  |
| 10 | First System Update | 1 day | 00/00/2026 | 00/00/2026 |  |  |  |
| 11 | Second System Update | 1 day | 00/00/2026 | 00/00/2026 |  |  |  |
| 12 | Database Migration | 2 days | 00/00/2026 | 00/00/2026 | Arjay Abrenica |  |  |
| 13 | Post-Migration System Testing | 1 day | 00/00/2026 | 00/00/2026 | Arjay Abrenica |  |  |
| 14 | QA Testing |  |  |  |  |  |  |

List of offices for request, Monthly Report template

Property - Gather information via analysis of their property (Data storage of contracts)

Fix the layout of the Request, latest should be at the top and add a time and date
Update the dashboard so the pending request on the dashboard for admin/supply officer can be seen